WAGMI SYSTEM

Session 3 — Completion Plan

From 90% Built → 100% Wired

| System Completion | Tier 1 Gaps | Tier 2 Gaps | Session 3 Target |
| --- | --- | --- | --- |
| ~90% (273 files audited) | 4 — built but not wired | 3 — missing pro features | 100% — all gaps closed |

March 2026  |  Confidential

# 1. Situation — 90% Is Not 100%

The 3-agent audit covering 273 files confirms the architecture is sound. Every major system in the quant plan exists in code: IC tracker, Kelly engine, compound sizing, shadow ledger, walk-forward, 8-hour time stop, regime gating, leverage gate — all built and tested. The gap is wiring, not building. Four components exist in isolation and have never been called from the main execution path. Three professional quant features are entirely absent. Session 3 closes all of it.

The critical insight: a system that is 90% wired is not 90% effective. An unwired go-live gate provides zero protection. An unwired correlation check provides zero risk management. Every gap below is a live exposure.

## 1.1 Full Audit Summary

| Component | Status | Evidence |
| --- | --- | --- |
| IC Tracker | WIRED | Instantiated, called on every trade close |
| Kelly Engine | WIRED | Computes weights, applied in compound sizing |
| Trade Ledger (23 cols) | WIRED | Records on every closed trade |
| Daily Reporter (6 metrics) | WIRED | Scheduled every 1440 ticks, sends alerts |
| Shadow Ledger | WIRED | Records disabled strategy predictions, resolves at close |
| Compound Sizing (8 multipliers) | WIRED | Kelly × regime × drawdown × vol × BTC momentum |
| 4h Regime Confirmation | WIRED | Computed every tick, blocks misaligned signals |
| Circuit Breaker Fix | WIRED | Session peak never resets, 20% hard stop |
| Regime Min_Votes Table | WIRED | bear=3, bull=2, consolidation=2 |
| Leverage Gate | WIRED | Rejects all trades below 2× leverage |
| 8-Hour Time Stop | WIRED | Closes stale positions at market |
| Walk-Forward (70/30, 6 steps) | WIRED | Called from daily report |
| Dead Code | CLEAN | Zero stubs, zero unused imports |
| Go-Live Gate | GAP | Exists in go_live_gate.py — never invoked |
| Power Analysis Enforcement | GAP | Defined, tested — not called on reactivation |
| Correlation Gate (budget check) | GAP | update_prices() called, check_correlation_budget() never called |
| CVD Signal | GAP | Strategy complete — no env flag, not registered in ensemble |
| Execution Analytics (slippage/fill) | MISSING | Max threshold enforced but no historical tracking |
| Sector Exposure Limits | MISSING | Pairwise correlation only — no thematic grouping |
| Continuous WF + Health Server | MISSING | Partial via continuous_backtest.py — not integrated |

# 2. Phase A — Wire the Built Components (Gaps 1–4)

These are the highest-leverage changes in the session. All four components are fully built, fully tested, and produce zero value because they are never called from the main execution path. Combined effort: under 2.5 hours.

## Gap 1 — Go-Live Gate (30 min)

File: bot/validation/go_live_gate.py (exists) + bot/main.py + bot/cli.py

Problem: 5 gates are defined and individually tested. They are never invoked at startup, on demand, or in the daily report. A paper trading session can end and live capital can be deployed with no gate ever checked.

Impact: Zero protection against deploying a degraded system. The entire go-live framework is decorative until this wire is added.

### Wire 1 of 3 — Startup check

In bot/main.py, before any trading logic runs:

from validation.go_live_gate import GoLiveGate

def startup_gate_check(config, ledger, wf_results):

gate = GoLiveGate(config=config, ledger=ledger)

result = gate.run_all_gates(wf_results=wf_results)

if not result.passed:

logger.critical('GO-LIVE GATE FAILED — system not ready for live capital')

for failure in result.failures:

logger.critical(f'  FAIL: {failure}')

if config.mode == 'live':

raise SystemExit('Aborting live session — gate not passed')

else:

logger.warning('Running in paper/backtest mode despite gate failure')

else:

logger.info('Go-live gate PASSED — all 5 checks green')

### Wire 2 of 3 — CLI command

In bot/cli.py, add a standalone gate check command:

@cli.command('check-gate')

@click.option('--mode', default='paper', help='live or paper')

def check_gate(mode):

"""Run all 5 go-live gates and print results."""

gate = GoLiveGate.from_config()

result = gate.run_all_gates()

for name, status, detail in result.gate_results:

icon = '✓' if status else '✗'

click.echo(f'  [{icon}] {name}: {detail}')

click.echo(f'\nVERDICT: {"READY" if result.passed else "NOT READY"}')

sys.exit(0 if result.passed else 1)

# Usage:

# cd bot && python -m cli check-gate --mode live

### Wire 3 of 3 — Daily report integration

In bot/feedback/daily_reporter.py, add gate status to the daily report output:

# In DailyReporter.generate_report():

gate_result = self.go_live_gate.run_all_gates()

report['go_live_gate'] = {

'passed': gate_result.passed,

'failures': gate_result.failures,

'timestamp': datetime.utcnow().isoformat()

}

if not gate_result.passed:

self.alert(f'GO-LIVE GATE: {len(gate_result.failures)} failures — {gate_result.failures}')

### The 5 Gates (Existing Logic — Just Wire Them)

| Gate | Threshold | On Failure |
| --- | --- | --- |
| Walk-forward ratio | > 0.7 (avg last 3 windows) | Block live mode, alert on paper |
| Net P&L (paper period) | > $0 — actual net, not expectancy | Block live mode |
| Max drawdown | < 15% cumulative session DD | Block live mode |
| All factor ICs | > 0 on 30-day rolling | Block live mode — inverted factor is anti-predictive |
| Sharpe ratio | > 1.0 (paper period, with full fees) | Block live mode |

## Gap 2 — Power Analysis Enforcement (1 hour)

File: bot/validation/power_analysis.py (exists) + bot/feedback/shadow_ledger.py

Problem: power_analysis.py is defined and tested. The shadow ledger accumulates trades. But when a disabled strategy reaches 50 shadow trades, nothing happens — no power check is triggered, no reactivation is evaluated. The data accumulates and is never acted on.

Correct behavior: When shadow trade count crosses 50, automatically run can_reactivate_strategy(). Log the result. If positive EV with p < 0.05, flag the strategy for human review — never auto-enable, but surface the signal.

# In bot/feedback/shadow_ledger.py

# In resolve() or wherever shadow trades are finalized:

from validation.power_analysis import PowerAnalysis

REACTIVATION_THRESHOLD = 50  # minimum shadow trades for evaluation

def _check_reactivation(self, strategy_name: str) -> None:

shadow_trades = self.get_resolved_trades(strategy_name)

if len(shadow_trades) < self.REACTIVATION_THRESHOLD:

return  # insufficient sample — wait

pa = PowerAnalysis()

result = pa.can_reactivate_strategy(

trades=shadow_trades,

base_wr=0.50,

delta=0.10,

alpha=0.05,

power=0.80

)

self._log_reactivation_result(strategy_name, result)

if result.can_reactivate:

logger.warning(

f'REACTIVATION SIGNAL: {strategy_name} shows positive EV '

f'(WR={result.win_rate:.1%}, p={result.p_value:.4f}, '

f'n={result.sample_size}). Human review required before enabling.'

)

self.daily_reporter.flag_for_review(strategy_name, result)

else:

logger.info(

f'Shadow check: {strategy_name} does not yet qualify '

f'(WR={result.win_rate:.1%}, p={result.p_value:.4f}, '

f'need n>={result.required_n})'

)

# Call this from resolve():

# self._check_reactivation(shadow_trade.strategy_name)

CRITICAL rule: Power analysis can RECOMMEND reactivation. It cannot ENABLE it. The enable flag requires a human to flip STRATEGY_X_ENABLED=true in config and redeploy. The system never auto-enables a disabled strategy regardless of performance.

### Minimum Sample Size Reference

| Strategy | Shadow Trades (current) | Required N (10% delta, p<0.05) | Gap |
| --- | --- | --- | --- |
| lead_lag | 8 confirmed + accumulating | ~392 (base WR 50%) | ~384 more needed |
| multi_tier_quality | accumulating | ~280 (base WR 65%) | Watch at 50, decide at 280 |
| probability_engine | 29 confirmed | ~280 (base WR 65%) | ~251 more needed |
| vmc_cipher | 32 confirmed | ~280 | First flag at 50 shadows |

## Gap 3 — Correlation Gate Budget Check (30 min)

File: bot/execution/correlation_gate.py + bot/execution/risk.py (or signal_pipeline.py)

Problem: update_prices() is called on every candle — the gate is tracking correlations correctly. But check_correlation_budget() is never called before a trade is opened. The pairwise correlation data exists and is never used for trade filtering.

Note on partial coverage: RiskFilterChain via portfolio_risk_engine provides some correlation protection. The dedicated CorrelationGate adds per-symbol cluster logic that the portfolio engine does not: a BTC+HYPE cluster capped at 1.5× risk_per_trade regardless of total portfolio exposure.

# In bot/execution/risk.py or signal_pipeline.py

# Wherever calculate_qty() is called, prepend:

from execution.correlation_gate import CorrelationGate

# In RiskManager or PositionSizer.__init__:

self.corr_gate = CorrelationGate()

# Before calculate_qty():

def pre_trade_correlation_check(

self, new_symbol: str, open_positions: list

) -> float:

"""Returns size multiplier. 0.0 = skip trade. 0.5 = half size."""

multiplier = self.corr_gate.check_correlation_budget(

new_symbol=new_symbol,

open_positions=open_positions

)

if multiplier == 0.0:

logger.info(

f'CorrelationGate: {new_symbol} skipped — cluster at capacity'

)

elif multiplier < 1.0:

logger.debug(

f'CorrelationGate: {new_symbol} reduced to {multiplier:.0%} — '

f'partial cluster exposure'

)

return multiplier

# Apply in compound sizing:

# corr_adj = self.pre_trade_correlation_check(symbol, open_positions)

# final_size = compound_size * corr_adj

# Thresholds (from CorrelationGate config):

# HIGH_CORR = 0.80 — BTC+HYPE in bear will exceed this

# CLUSTER_LIMIT = 1.5× risk_per_trade for correlated cluster

## Gap 4 — Register CVD Signal in Ensemble (30 min)

File: bot/strategies/cvd_signal.py (complete) + bot/trading_config.py + bot/main.py + bot/strategies/ensemble.py

Problem: CVD signal is a fully built strategy. It has no STRATEGY_CVD_SIGNAL_ENABLED env flag, is not instantiated in main, and is not registered in the ensemble. It produces zero output until wired.

### Step 1 — Add env flag

# bot/trading_config.py

# Add alongside other strategy flags:

strategy_cvd_signal_enabled: bool = False

# Start disabled — run through factor_tester OOS validation first

# Enable via: STRATEGY_CVD_SIGNAL_ENABLED=true in .env

### Step 2 — Instantiate in main

# bot/main.py — in strategy instantiation block:

if config.strategy_cvd_signal_enabled:

from strategies.cvd_signal import CVDSignal

strategies.append(CVDSignal(config=config))

logger.info('CVD signal registered')

### Step 3 — Register in ensemble

# bot/strategies/ensemble.py — no change needed if ensemble

# discovers strategies dynamically from the strategies list.

# If strategies are registered explicitly, add:

self._strategy_registry['cvd_signal'] = CVDSignal

# Also add to STRATEGY_REGIME_ALLOWLIST:

STRATEGY_REGIME_ALLOWLIST = {

'consolidation':   {'confidence_scorer', 'bollinger_squeeze', 'vmc_cipher', 'cvd_signal'},

'trending_bull':   {'confidence_scorer', 'regime_trend', 'bollinger_squeeze', 'cvd_signal'},

'trending_bear':   {'confidence_scorer', 'regime_trend'},

# CVD is a momentum signal — only in trending up and consolidation

}

### Step 4 — Wire into IC tracker

# Ensure ICTracker.record() is called for cvd_signal

# on every trade close where CVD contributed a vote.

# This is automatic if IC tracking iterates all contributing_factors

# from the trade ledger — verify cvd_signal appears in that field.

Important: Keep STRATEGY_CVD_SIGNAL_ENABLED=false until the shadow ledger accumulates 50+ shadow trades and the factor_tester OOS validation passes all 6 steps. CVD is a high-quality signal but it needs its own OOS track record before it enters the live ensemble.

# 3. Phase B — Execution Analytics (Gaps 5–6)

Currently the system enforces a 1.5% max slippage threshold but never measures what slippage it actually incurs. After thousands of live trades, you will not be able to answer: what is my actual slippage on BTC at 2am UTC vs 2pm UTC? Which signals have the worst fill quality? Is my theoretical edge being partially consumed at the execution layer? These questions become critical at scale.

## ExecutionAnalytics Class

File (new): bot/execution/execution_analytics.py

import json

from dataclasses import dataclass, asdict

from datetime import datetime

from pathlib import Path

from statistics import mean, stdev

from collections import defaultdict

@dataclass

class FillRecord:

trade_id: str

symbol: str

side: str                   # 'long' | 'short'

signal_time: datetime       # when signal fired

order_time: datetime        # when order was placed

fill_time: datetime         # when order was confirmed filled

expected_price: float       # mid-price at signal_time

limit_price: float          # price we submitted (for limit orders)

actual_fill: float          # confirmed fill price

notional: float

latency_ms: float           # signal_time → fill_time in ms

slippage_bps: float         # (actual - expected) / expected × 10000

is_maker: bool              # True if limit order filled as maker

regime: str

hour_of_day: int

class ExecutionAnalytics:

DATA_FILE = Path('bot/data/execution_analytics.jsonl')

def __init__(self):

self._records: list[FillRecord] = []

self._load_history()

def record_fill(

self,

trade_id: str,

symbol: str,

side: str,

signal_time: datetime,

expected_price: float,

actual_fill: float,

notional: float,

regime: str,

is_maker: bool = False,

) -> FillRecord:

fill_time = datetime.utcnow()

slippage_bps = (actual_fill - expected_price) / expected_price * 10_000

if side == 'short':

slippage_bps = -slippage_bps  # invert for shorts

latency_ms = (fill_time - signal_time).total_seconds() * 1000

record = FillRecord(

trade_id=trade_id, symbol=symbol, side=side,

signal_time=signal_time, order_time=fill_time, fill_time=fill_time,

expected_price=expected_price, limit_price=expected_price,

actual_fill=actual_fill, notional=notional,

latency_ms=latency_ms, slippage_bps=slippage_bps,

is_maker=is_maker, regime=regime,

hour_of_day=signal_time.hour

)

self._records.append(record)

self._append_to_file(record)

return record

def get_slippage_summary(self) -> dict:

if not self._records:

return {}

all_slippage = [r.slippage_bps for r in self._records]

by_symbol = defaultdict(list)

by_hour = defaultdict(list)

by_regime = defaultdict(list)

for r in self._records:

by_symbol[r.symbol].append(r.slippage_bps)

by_hour[r.hour_of_day].append(r.slippage_bps)

by_regime[r.regime].append(r.slippage_bps)

return {

'overall_mean_bps': mean(all_slippage),

'overall_stdev_bps': stdev(all_slippage) if len(all_slippage) > 1 else 0,

'by_symbol': {s: mean(v) for s, v in by_symbol.items()},

'by_hour': {h: mean(v) for h, v in by_hour.items()},

'by_regime': {r: mean(v) for r, v in by_regime.items()},

'maker_rate': sum(1 for r in self._records if r.is_maker) / len(self._records),

'total_fills': len(self._records),

}

def worst_slippage_hours(self, top_n: int = 3) -> list[tuple]:

"""Returns the N hours-of-day with worst avg slippage.""",

by_hour = defaultdict(list)

for r in self._records:

by_hour[r.hour_of_day].append(r.slippage_bps)

return sorted(

[(h, mean(v)) for h, v in by_hour.items()],

key=lambda x: x[1], reverse=True

)[:top_n]

## Integration Points

| Where to call | What to pass |
| --- | --- |
| Order fill confirmation handler | trade_id, symbol, side, signal_time, expected_price (mid at signal), actual_fill, notional, regime |
| Daily report | analytics.get_slippage_summary() → include in report JSON + alert if mean > 3 bps |
| Trade ledger | Add slippage_bps column to the 23-column schema — record on every closed trade |
| Compound sizing | If worst_slippage_hours() shows current hour is in top 3 worst → apply 0.8× size multiplier |

## Alert Thresholds for Daily Report

| Metric | Alert Level | Action |
| --- | --- | --- |
| Mean slippage (rolling 7d) | > 3 bps | Investigate execution venue or order type |
| Single fill slippage | > 10 bps | Flag that trade_id for review |
| Maker fill rate | < 40% | Review limit order logic and fill timeout |
| Signal-to-fill latency | > 2000 ms avg | Check network and API response times |

# 4. Phase C — Sector/Thematic Exposure Limits (Gap 7)

Pairwise correlation tracks symbol-to-symbol relationships but misses thematic risk. If you are long BTC, long HYPE, and long SOL simultaneously, pairwise correlation will flag BTC-HYPE and BTC-SOL but will not know that all three are L1/crypto-beta assets moving together in a risk-off event. Sector exposure caps this at the portfolio level.

## Sector Mapping + Exposure Cap

File (new): bot/execution/sector_exposure.py

from dataclasses import dataclass

from collections import defaultdict

# ── SECTOR DEFINITIONS ──

# Update as new symbols are added to the system

SYMBOL_SECTORS: dict[str, list[str]] = {

'BTC':  ['l1', 'crypto_beta', 'store_of_value'],

'ETH':  ['l1', 'crypto_beta', 'smart_contract'],

'SOL':  ['l1', 'crypto_beta', 'smart_contract'],

'HYPE': ['l1', 'crypto_beta', 'perp_dex'],

'AVAX': ['l1', 'crypto_beta', 'smart_contract'],

# Add as universe expands

}

# Maximum notional exposure per sector as fraction of total portfolio

SECTOR_CAPS: dict[str, float] = {

'crypto_beta':   0.80,  # max 80% in general crypto

'l1':            0.60,  # max 60% in L1 chains

'smart_contract': 0.40, # max 40% in SC platforms

'perp_dex':      0.25,  # max 25% in perp DEX tokens

'store_of_value': 0.50, # BTC-like assets

}

@dataclass

class SectorExposureResult:

allowed: bool

limiting_sector: str | None

current_exposure: float

cap: float

size_multiplier: float  # 1.0 = full, partial reduction, 0.0 = block

class SectorExposure:

def __init__(self, total_equity: float):

self.total_equity = total_equity

def check_new_position(

self,

symbol: str,

new_notional: float,

open_positions: list,  # list of (symbol, notional) tuples

) -> SectorExposureResult:

sectors = SYMBOL_SECTORS.get(symbol, ['unknown'])

sector_exposure = defaultdict(float)

# Sum existing exposure by sector

for pos_sym, pos_notional in open_positions:

for sec in SYMBOL_SECTORS.get(pos_sym, []):

sector_exposure[sec] += pos_notional

# Check each sector cap with new position added

for sec in sectors:

cap = SECTOR_CAPS.get(sec, 1.0)

cap_notional = cap * self.total_equity

current = sector_exposure[sec]

if current + new_notional > cap_notional:

# Calculate max allowed addition

headroom = max(0.0, cap_notional - current)

multiplier = headroom / new_notional if new_notional > 0 else 0.0

return SectorExposureResult(

allowed=multiplier > 0.1,

limiting_sector=sec,

current_exposure=current / self.total_equity,

cap=cap,

size_multiplier=round(multiplier, 2)

)

return SectorExposureResult(

allowed=True, limiting_sector=None,

current_exposure=0.0, cap=1.0, size_multiplier=1.0

)

## Integration — Wire into Signal Pipeline

# In bot/execution/signal_pipeline.py or risk.py

# After correlation gate, before calculate_qty():

sector_check = SectorExposure(total_equity=self.portfolio_equity)

result = sector_check.check_new_position(

symbol=signal.symbol,

new_notional=estimated_notional,

open_positions=self.open_position_notionals()

)

if not result.allowed:

logger.info(

f'SectorExposure: {signal.symbol} blocked — '

f'{result.limiting_sector} at {result.current_exposure:.1%} '

f'(cap {result.cap:.1%})'

)

return None  # skip trade

# Apply sector multiplier to compound size:

final_size *= result.size_multiplier

# 5. Phase D — Continuous Walk-Forward + Health Server (Gaps 8, 11)

## Gap 8 — Walk-Forward in Continuous Backtest Cycle

File: bot/validation/continuous_backtest.py (exists, partial)

continuous_backtest.py already runs rolling mini-backtests every 30min/2h/12h. The WF loop just needs to be added to the 12h cycle — the infrastructure already exists.

# In continuous_backtest.py — in the 12h cycle:

from validation.walk_forward import WalkForwardValidator

def run_12h_cycle(self):

# ... existing 12h backtest logic ...

# ADD: Walk-forward check

wf = WalkForwardValidator(train_days=30, test_days=7)

wf_result = wf.run(self.historical_data, self.config)

avg_ratio = sum(r['wf_ratio'] for r in wf_result) / max(len(wf_result), 1)

self.metrics_store.set('wf_ratio_latest', avg_ratio)

if avg_ratio < 0.5:

logger.warning(f'Walk-forward ratio degraded: {avg_ratio:.3f}')

self.risk_manager.apply_degraded_mode()  # reduce all sizes 50%

elif avg_ratio < 0.3:

logger.critical(f'Walk-forward ratio critical: {avg_ratio:.3f} — halting new entries')

self.risk_manager.halt_new_entries()

## Gap 11 — Wire Health Server into Main Loop

File: bot/monitoring/health_server.py (exists) + bot/main.py

# In bot/main.py — in bot initialization, before trading starts:

from monitoring.health_server import HealthServer

health_server = HealthServer(

port=config.health_server_port or 8080,

metrics_provider=lambda: {

'uptime_seconds': time.time() - start_time,

'open_positions': len(position_manager.open_positions),

'session_pnl': risk_manager.session_pnl,

'session_dd_pct': risk_manager.session_drawdown_pct,

'wf_ratio_latest': metrics_store.get('wf_ratio_latest', 0.0),

'ic_status': ic_tracker.check_all_factors(),

'gate_passed': go_live_gate.last_result.passed if hasattr(go_live_gate, 'last_result') else None,

}

)

health_server.start()  # non-blocking, runs in background thread

logger.info(f'Health server running on :{config.health_server_port or 8080}/health')

# Endpoints automatically available:

# GET /health         → 200 OK or 503 if session halted

# GET /health/metrics → full JSON metrics dump

# GET /health/gate    → go-live gate status

# 6. Verification Protocol

Run after each phase, not at the end. Do not bundle Phase A through D into a single session without intermediate verification.

## Phase A — After each Gap is wired

cd bot

# Full test suite — must be zero failures

pytest tests/ -x -q

# Expected: 1247+ tests, 0 failures

# Gap 1: Go-live gate CLI check

python -m cli check-gate --mode paper

# Expected: prints 5 gate results + VERDICT line

# Gap 2: Power analysis trigger test

python -c "

from feedback.shadow_ledger import ShadowLedger

sl = ShadowLedger()

print(sl.get_strategy_trade_count('lead_lag'), 'shadow trades for lead_lag')

"

# Gap 3: Correlation gate integration test

python -c "

from execution.correlation_gate import CorrelationGate

gate = CorrelationGate()

gate.update_prices({'BTC': 95000, 'HYPE': 28.5})

m = gate.check_correlation_budget('HYPE', [('BTC', 5000)])

print(f'HYPE multiplier with BTC open: {m}')  # expect 0.5 or 1.0

"

# Gap 4: CVD signal registration

STRATEGY_CVD_SIGNAL_ENABLED=false python -c "

from main import create_strategies

strats = create_strategies()

names = [s.name for s in strats]

print('CVD in ensemble:', 'cvd_signal' in names)  # expect False (disabled)

"

STRATEGY_CVD_SIGNAL_ENABLED=true python -c "

from main import create_strategies

strats = create_strategies()

names = [s.name for s in strats]

print('CVD in ensemble:', 'cvd_signal' in names)  # expect True (enabled)

"

## Phase B — Execution Analytics

# Unit test the analytics class

pytest tests/test_execution_analytics.py -v

# Integration: generate one simulated fill record and verify it appears

# in get_slippage_summary() output

python -c "

from execution.execution_analytics import ExecutionAnalytics

from datetime import datetime

ea = ExecutionAnalytics()

ea.record_fill(

trade_id='test-1', symbol='BTC', side='long',

signal_time=datetime.utcnow(), expected_price=95000,

actual_fill=95019, notional=5000, regime='trending_bull'

)

print(ea.get_slippage_summary())

# Expect: overall_mean_bps ≈ 2.0

"

## Phase C — Sector Exposure

python -c "

from execution.sector_exposure import SectorExposure

se = SectorExposure(total_equity=50000)

# Test 1: No positions — should allow full size

r = se.check_new_position('BTC', 10000, [])

assert r.allowed and r.size_multiplier == 1.0, f'FAIL: {r}'

print('Test 1 PASS: no positions, full size allowed')

# Test 2: BTC + SOL + HYPE (3 L1s) — should trigger L1 cap

positions = [('BTC', 15000), ('SOL', 12000), ('ETH', 10000)]

r = se.check_new_position('HYPE', 8000, positions)

print(f'Test 2: HYPE multiplier with 3 L1s open = {r.size_multiplier}')

# Expect: reduced or blocked due to L1 sector cap at 60%

"

## Phase D — Continuous WF + Health Server

# Health server smoke test

# Start bot in paper mode, then:

curl http://localhost:8080/health

# Expect: {"status": "ok", "uptime_seconds": N, ...}

curl http://localhost:8080/health/gate

# Expect: {"passed": true/false, "gates": [...]}

# WF in continuous backtest

python -c "

from validation.continuous_backtest import ContinuousBacktest

cb = ContinuousBacktest.__new__(ContinuousBacktest)

# Verify wf_ratio_latest is written to metrics_store after 12h cycle

print('WF integration: verify metrics_store.get(wf_ratio_latest) after cycle')

"

# 7. Session 3 — Complete Task List

| # | Task | File(s) | Est. | Impact |
| --- | --- | --- | --- | --- |
| A1 | Wire go-live gate — startup check | main.py | 10 min | Prevents live deploy without gate |
| A1 | Wire go-live gate — CLI command | cli.py | 10 min | On-demand gate check |
| A1 | Wire go-live gate — daily report | daily_reporter.py | 10 min | Daily gate status visibility |
| A2 | Wire power analysis into shadow ledger resolve() | shadow_ledger.py | 1 hr | Systematic reactivation protocol |
| A3 | Call check_correlation_budget() before calculate_qty() | risk.py / signal_pipeline.py | 30 min | Cluster risk enforcement live |
| A4a | Add STRATEGY_CVD_SIGNAL_ENABLED flag (default false) | trading_config.py | 5 min | Controlled enablement |
| A4b | Instantiate CVD in main (if enabled) | main.py | 10 min | CVD enters shadow ledger |
| A4c | Register CVD in ensemble + regime allowlist | ensemble.py | 10 min | CVD votes when enabled |
| B1 | Build ExecutionAnalytics class | execution_analytics.py (new) | 1.5 hr | Fill quality tracking |
| B2 | Wire record_fill() into order fill handler | order_manager.py | 20 min | Captures every fill |
| B3 | Add slippage_bps to trade ledger schema | trade_ledger.py | 15 min | Attribution data complete |
| B4 | Add execution summary to daily report | daily_reporter.py | 20 min | Daily slippage visibility |
| C1 | Build SectorExposure class + SYMBOL_SECTORS map | sector_exposure.py (new) | 1 hr | Thematic risk cap |
| C2 | Wire sector check into signal pipeline pre-trade | signal_pipeline.py / risk.py | 20 min | Sector gate active on every trade |
| D1 | Add WF validator call to 12h continuous backtest cycle | continuous_backtest.py | 45 min | Continuous OOS monitoring |
| D2 | Wire health_server.start() into main loop | main.py | 20 min | Live system observability |
| V | Run full verification protocol (all 4 phases) | pytest + CLI + integration checks | 45 min | 1247+ tests, all gaps confirmed wired |

## Total Estimated Session Time

| Phase | Tasks | Time | Unlocks |
| --- | --- | --- | --- |
| A — Wire built components | Gaps 1–4 (7 sub-tasks) | ~2.5 hours | Go-live gate, power analysis, correlation, CVD |
| B — Execution analytics | Gaps 5–6 (4 sub-tasks) | ~2.5 hours | Slippage tracking, fill quality, maker rate |
| C — Sector exposure | Gap 7 (2 sub-tasks) | ~1.5 hours | Thematic concentration cap |
| D — Continuous WF + health | Gaps 8, 11 (2 sub-tasks) | ~1 hour | Live OOS monitoring, observability |
| Verification | All phases | ~45 min | All 1247+ tests pass, all gaps confirmed |
| TOTAL | 16 tasks | ~8 hours | System: 90% → 100% wired |

After Session 3 verification passes, the system is structurally complete. The next step is 30-day paper trading with all systems active, monitoring the daily report for go-live gate status. When WF ratio > 0.7 and all five gate checks are green across three consecutive daily reports — that is the objective signal to deploy live capital.